AUDIO PARTY APP Flutter Mobile Application — Full Development Proposal Prepared for: Client Review ¦ March 2026 ¦ Budget: $2,500 USD

| Total Budget $2,500 USD | Timeline 6 – 8 Weeks | Platform Android (Flutter) | Post-Launch Support 30 Days Free |
| --- | --- | --- | --- |

# 1. Executive Summary

This proposal outlines the complete development of the Audio Party App — a feature-rich Flutter-based social voice application for Android. The app enables users to join live voice rooms, engage in real-time text and voice communication, and connect with other users through a polished, intuitive interface.

Our team has reviewed the full requirements and is confident in delivering a production-ready application on time and within budget. Flutter provides a single codebase with native performance, seamlessly integrating with Firebase and leading voice SDKs.

# 2. Requirements From Client — What We Need to Begin

To ensure a smooth and timely project kickoff, the following assets and decisions are required from the client. Delays in providing mandatory items may impact the agreed timeline.

| # | Requirement | Details | Priority |
| --- | --- | --- | --- |
| 1 | App Name & Branding | Final app name, logo (PNG/SVG), brand colors, fonts | Must Have — Before Kickoff |
| 2 | App Icon & Splash Screen | High-res icon (1024x1024px) and splash screen design/reference | Must Have — Before Kickoff |
| 3 | UI/UX Design References | Reference apps, Figma files, screenshots, or design inspiration | Must Have — Before Kickoff |
| 4 | Firebase Project Access | Client creates Firebase project and shares credentials, or allows our setup | Must Have — Before Kickoff |
| 5 | Google Play Developer Account | Play Console access for final app submission | Required — Before Delivery |
| 6 | Voice SDK Preference | Confirm: Agora SDK or Zego Cloud (pricing differs between options) | Required — Before Phase 2 |
| 7 | Social Login Credentials | Google OAuth Client ID and Facebook App ID for social login | Required — Before Phase 2 |
| 8 | In-App Copy & Legal Text | Welcome text, terms of service, and privacy policy content | Required — Before Phase 3 |
| 9 | Target Devices / OS Version | List of key Android devices and minimum Android OS version | Good to Have |
| 10 | Feature Priority Ranking | If scope changes arise, a ranked list of feature priorities to guide us | Good to Have |

# 3. Complete Feature Scope — What We Will Build

## 3.1  Included Features — Phase 1 ($2,500 Budget)

| Feature | Description | Status |
| --- | --- | --- |
| Flutter Mobile App (Android) | Complete Android app built with Flutter and Dart | Included |
| Firebase Backend Setup | Firebase Auth, Firestore, Storage, and Cloud Messaging configured | Included |
| Email / Password Login | Secure account creation and login via email address | Included |
| Google Login | One-tap sign-in with Google account via OAuth | Included |
| Facebook Login | Social sign-in via Facebook account | Included |
| Gender Selection Screen | Profile gender setup step during onboarding flow | Included |
| Birthday Selection Screen | Date-of-birth input during onboarding | Included |
| Profile Setup (Name + Photo) | User sets display name and uploads profile photo to Firebase Storage | Included |
| Home Screen UI | Polished home screen showing active voice rooms and navigation | Included |
| User Profile Page | View and edit own profile; view other users' public profiles | Included |
| 1-to-1 Text Chat | Real-time private messaging between any two users via Firestore | Included |
| Basic Voice Chat Room | Live multi-user voice rooms powered by Agora SDK or Zego Cloud | Included |
| Join / Leave Room | Users can browse, join, and leave voice rooms with seamless transitions | Included |
| Room Chat Messages | Text chat inside voice rooms visible to all room participants in real time | Included |
| Push Notifications | FCM notifications for new messages and room activity alerts | Included |
| Play Store Build Support | Signed APK + AAB ready for Google Play Store submission | Included |
| BONUS: User Online / Offline Status | Real-time presence indicators showing who is currently active in-app | FREE Addition |
| BONUS: Room Host Controls | Host can mute, remove, or manage disruptive users inside their room | FREE Addition |

## 3.2  Advanced Features — Also Included in $2,500

| Feature | Description | Status |
| --- | --- | --- |
| Virtual Gifts (Rocket, etc.) | Animated gift system — users send gifts like Rockets inside voice rooms | Included |
| Diamond / Coin Balance System | Full in-app wallet with diamond/coin balance, top-up, and transaction history | Included |
| In-Room Mini Game (with Diamonds) | Interactive mini-game inside voice rooms with diamond rewards and real-time sync | Included |
| Admin Dashboard | Web-based admin panel for user management, moderation, and analytics | Included |
| User Level / Rank System | XP tracking, level progression, rank tiers, and achievement badges | Included |
| Voice Effects | Real-time voice modulation effects inside voice rooms | Included |
| All features included in $2,500 | Everything delivered together — no separate phase or extra cost | 100% Included |

# 4. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Flutter + Dart | UI, animations, business logic — single codebase for Android |
| Database | Firebase Cloud Firestore | Real-time database for chats, rooms, users, and notifications |
| Authentication | Firebase Authentication | Email, Google OAuth, and Facebook login flows |
| File Storage | Firebase Storage | Profile photos and any user-uploaded media files |
| Push Notifications | Firebase Cloud Messaging | Real-time push alerts for messages and room activity |
| Voice Communication | Agora SDK / Zego Cloud | Low-latency live multi-user voice rooms (client to confirm preference) |
| State Management | Riverpod / Bloc | Scalable, testable state management across all app screens |
| Local Persistence | SharedPreferences / Hive | User preferences, session caching, and offline data storage |

# 5. Development Timeline — Phases & Milestones

The project is divided into 5 structured phases spanning 6–8 weeks. Each phase concludes with a working demo delivered to the client for review before proceeding to the next phase.

| Phase | Name | Deliverables | Duration |
| --- | --- | --- | --- |
| Phase 1 | Discovery & Setup | Asset review, Firebase project setup, Flutter project structure, login screens (Email, Google, Facebook) | 3 – 5 Days |
| Phase 2 | Profiles & Home Screen | Gender/birthday onboarding, profile setup (name + photo), home screen UI, user profile pages, online/offline status | 6 – 8 Days |
| Phase 3 | Chat & Voice Rooms | 1-to-1 text chat, voice chat rooms with Agora/Zego, join/leave, room messages, room host controls | 7 – 9 Days |
| Phase 4 | Notifications & Polish | Push notifications (FCM), UI animations, transitions, performance optimization, responsive design QA | 4 – 5 Days |
| Phase 5 | QA & Delivery | Full QA testing across Android devices, bug fixes, Play Store build (APK + AAB), documentation handover | 3 – 4 Days |
| Total Estimated Timeline |  | 6 – 8 Weeks from Project Kickoff |  |

# 6. Payment Schedule — Milestone-Based

The total project fee of $2,500 USD is structured into four milestone-based installments. Payments are released only after each milestone is reviewed and approved by the client.

| # | Milestone | Amount | Payment Trigger | Share |
| --- | --- | --- | --- | --- |
| 1 | Advance — Project Kickoff | $750 USD | Due before project begins, upon signing agreement | 30% |
| 2 | Phase 1 Milestone | $750 USD | After Phase 1 & 2 delivery: auth, onboarding, profiles, home screen | 30% |
| 3 | Phase 2 Milestone | $750 USD | After Phase 3 & 4 delivery: chat, voice rooms, push notifications | 30% |
| 4 | Final Delivery | $250 USD | After full QA, Play Store build, and source code + docs handover | 10% |
| Total |  | $2,500 USD | 30% + 30% + 30% + 10% = 100% |  |

Payment Method — PayPal All milestone payments are collected securely via PayPal

| Payment Platform PayPal www.paypal.com | Currency USD (US Dollars) All amounts invoiced in USD |
| --- | --- |
| How Payments Are Sent After each milestone is approved by the client, a PayPal invoice will be sent directly to the client's email address. Payment is due within 48 hours of invoice receipt. | Why PayPal? PayPal provides buyer and seller protection, instant payment confirmation, and is accepted globally — ensuring a safe and transparent transaction for both parties. |

Note: The advance payment PayPal invoice will be sent immediately upon agreement. Work begins only after the advance payment is confirmed received.

# 7. Project Deliverables

- Complete Flutter source code — well-structured, commented, and maintainable

- Firebase backend project configuration with all services set up and documented

- Fully functional Android application: signed APK and AAB for Play Store

- Play Store ready build with metadata, icons, and release notes

- Basic technical documentation to support your team in maintaining the app

- 30 days of complimentary post-delivery support to resolve bugs and minor issues

- Full source code ownership transferred to the client upon receipt of final payment

# 8. Our Commitment to Quality

| Regular Progress Updates Video demos delivered at the end of each phase for your review and feedback before proceeding. | Full Source Code Ownership Complete code is transferred to the client upon final payment — no lock-in, no hidden restrictions. |
| --- | --- |
| 30-Day Post-Launch Support 30 days of free support after final delivery to address any post-launch bugs or minor adjustments. | Full Technical Documentation We deliver complete codebase documentation so your team can confidently maintain and extend the app. |

# 9. Terms & Conditions

- All payments are milestone-based and non-refundable once a phase has been delivered and approved by the client.

- The project timeline officially begins on the date the advance payment is received and all required assets are shared.

- Any feature additions or scope changes requested after project kickoff will be assessed and quoted separately.

- The client is responsible for Google Play Store developer account fees and any third-party SDK costs (Agora/Zego).

- Source code ownership transfers fully to the client upon receipt of the final 10% payment.

- Both parties agree to maintain confidentiality of all project-related materials, credentials, and communications.

- This proposal is valid for 30 days from the issue date. Extended validity requires written reconfirmation.

Ready to Build Your Audio Party App? Let us confirm the details and get started immediately. Accept this proposal and we will issue your invoice for the 30% advance payment to kick off the project.